Mikhulu Kamogelo Flatela

ST10483373

WEDE5020

Lumina Studios: Proposal 2 

Table of Contents
* Executive Summary
* Mission & Vision
* Target Audience
* Design & Branding
* Technology Stack
* Website Performance Indicators (KPIs)
* Project Timeline (6 Weeks)
* Estimated Project Budget
* Conclusion 

1. Executive Summary & Brand Story 

Lumina Studios is a professional photography service specializing in capturing high-quality portraits, vibrant youth events, matric dances, and commercial imagery. The name "Lumina," derived from the Latin word for light, reflects our core philosophy: mastering light to capture life’s most significant moments with artistic precision and technical excellence. 

Our digital presence will serve as both a premium portfolio and a streamlined booking platform. Designed with a sophisticated palette of Charcoal Grey, Soft Off-White, and Muted Gold, the website mirrors the warm, glowing aesthetic of our photography. By utilizing a custom-built, highly optimized interface, Lumina Studios promises clients a seamless, user-first experience from the moment they view our masonry galleries to the second they book their photoshoot. 

2. Mission Statement
Our mission is to capture life’s most significant milestones—from vibrant youth events and matric dances to professional branding—with artistic precision. We strive to provide our clients with stunning visual storytelling and a seamless, user-friendly digital platform for booking professional photoshoots. 

Vision Statement
To be the premier photography service recognized for emotive, timeless imagery and a client-first digital experience that makes capturing high-end, professional photographs effortless and accessible for everyone. 

3. Target Audience 

Youth looking for creative lifestyle shoots, matric dance photography, or graduation portraits. 

Individuals seeking professional headshots or personal branding. 

Couples requiring event or engagement photography. 

Local businesses needing high-quality imagery for marketing and websites. 

4. Design & Branding
Color Palette: A minimalist and elegant scheme to let the photographs stand out. Charcoal Grey, Soft Off-White, and Muted Gold (for buttons and accents). 

Typography (Fonts): 

Headers: Playfair Display (An elegant, classic serif font that conveys professionalism and artistry). 

Body Text: Lato (A warm, modern sans-serif that balances the classic headers). 

Image Examples: 

Full-width hero images of striking landscapes or beautifully lit portraits. 

5. Technology Stack 

Development: Custom-built front-end focusing heavily on image optimization techniques (lazy loading, WebP formats) to ensure high-resolution photos do not slow down the site, paired with a custom or API-integrated booking form. 

6. Website Performance Indicators (KPIs) 

Largest Contentful Paint (LCP): Measuring how quickly the largest image (like a full-width hero image or masonry gallery) renders on the screen. 

* Bounce Rate: Tracking the percentage of visitors who leave the site after viewing only the landing page without clicking into the portfolio. 

* Average Session Duration (Time on Site): Indicating how engaged users are with the photo galleries. Longer times suggest higher engagement. 

* Booking Form Conversion Rate: Tracking the percentage of site visitors who successfully submit a photoshoot inquiry through the custom contact form. 

7. Project Timeline (6 Weeks)
| Week | Dates | Development Phase | Key Tasks & Milestones |
| :--- | :--- | :--- | :--- |
| 1 | Mar 16 - Mar 22 | Research & Layout | Competitor analysis, layout wireframing, and drafting the booking flow. |
| 2 | Mar 23 - Mar 29 | Visual Design | Designing the portfolio grid and selecting the best sample images for mockups. |
| 3 | Mar 30 - Apr 5 | Front-End Core Build | HTML/CSS coding, focusing on a responsive, mobile-first image gallery. |
| 4 | Apr 6 - Apr 12 | Booking Integration | Building out the contact/booking form and integrating user input validation. |
| 5 | Apr 13 - Apr 19 | Optimization & Testing | Implementing lazy loading for high-res photos and conducting usability testing. |
| 6 | Apr 20 - Apr 26 | Final Review | Final code cleanup, ensuring all gallery links work perfectly, submission prep. | 

8. Estimated Project Budget 

This budget outlines the costs associated with the custom design, development, and deployment of the Lumina Studios website over the 6-week timeline.
| Project Phase / Item | Description | Estimated Cost |
|---|---|---|
| Domain & Web Hosting | 12 months of premium hosting and custom domain registration (e.g., luminastudios.co.za). | R 1,500 |
| UI/UX Design | Wireframing, high-fidelity mockups, and responsive layout planning. | R 4,000 |
| Front-End Development | Custom coding (HTML5, CSS3, JavaScript) for the portfolio, galleries, and mobile responsiveness. | R 8,500 |
| Booking System Integration | Development of the custom contact and scheduling form with user input validation. | R 3,500 |
| Performance Optimization | Image compression (WebP), implementing lazy loading, and SEO setup. | R 1,500 |
| Total Estimated Budget |  | R 19,000 | 

9. Conclusion 

Lumina Studios requires a digital presence that is as refined and professional as the photography it produces. This proposed custom web build focuses heavily on visual performance and seamless user experience, ensuring that high-resolution galleries load quickly and booking inquiries are captured efficiently. By combining a sophisticated, minimalist design with robust front-end development, the Lumina Studios website will serve as a powerful tool for lead generation, securing its place as a top choice for youth events, matric dances, and professional lifestyle shoots.